 Weekly Tech Team Meeting

Date of Meeting: 08/10/2018
Time of Meeting: 9:30
Meeting lead: Grant Anderson

Name of staff	Attended/Apologies
Grant Anderson
Calum Deans
Jenna Coull
Ioannis Gkanatsios
Jakub Hampl
Gabriel Hernández Suárez
Mark Small
Sabine Lazuhina
Allyn Treshansky
Gavin Tuckerman

Quick Note: Tech team now only has access to make changes to this document. Changes from other staff need to be made on a per project basis via the project’s “tech owner”.
RAPID
Tech owner: Mark Small
Important dates
- End sept - dr t able to use and present application to imhen (direct result of successful sprint)
- Mid November - dr t presenting data on an Astrosat application to provincial leaders
- Mid November - uksa visit to Vietnam to review progress and meet end users
- 31 Dec 2018 - MS9: Completion of production version release full roll-out
- 30 Apr 2019 - MS10: Completion of endline and project
Summary
Specific work
FMAP
Tech owner: Grant Anderson
Important dates
- 30 Sep 2018 - MS8: Land Crime (release 2)
- 31 Dec 2018 - MS9: Land Crime stable and refined (release 3)
- 31 Mar 2019 - MS10: Land Crime and Incentives stable (release 3)
- 30 Jun 2019 - MS11: Traceability and refinements (release 4)
Summary
Specific work
ThermCERT
Tech owner: Gavin Tuckerman
Important dates
- 14th Sep 2018 - Gavin to prepare a plan for testing of MVP with E.ON, including proposed attendees and dates.
- 19 Sep 2018 - E.ON visits office in preparation of 24 Sep media event. Show design prototype and satellite imagery.
- 24 Sep 2018 - ESA, E.ON and UK press representatives visit the office for ThermCERT media event.
  - 24 Sep 2018 - Night lights and thermal imagery. Possibly with a time series. Ideally, the processed results of night lights showing change. All in quick map, not thermcert
- 31 October 2018 - IO to report findings from satellite feasibility study
- March 2019 - ThermCERT Pilot demonstration start (E.ON trialing the ThermCERT product for 2 months).
Summary
Specific work
Indonesia
Tech owner: Calum Deans
Important dates
Summary

Specific work

Astrosat Website
Important dates
Summary
Specific work

Devops / Infrastructure

Other activities
Hiring
- New Data team member start dates:
  - Nathan: 15th October
  - Jean-Francois: 28th November
Annual Leave
Tech talk
Announcements